ONE-PAGE PROJECT REQUIREMENTS DOCUMENT

| Project Title | Med connect-Hospital appointment booking system |  |  |
| --- | --- | --- | --- |
| Domain | Web Development | Team Size | 4 members |
| Guide | C. Vinitha, CSE Dept. | Date Approved | [07/09/2026] |

## PROBLEM STATEMENT

Traditional hospital appointment booking is time-consuming and often involves long waiting times and manual processes. Med Connect provides a simple and efficient online system for patients to find doctors, check availability, and book appointments easily.

Scope of the project:

The project focuses on developing a web-based hospital appointment booking system that connects patients, doctors, and hospital administrators through a centralized platform. The system will provide patients with convenient access to healthcare appointments.

## SCOPE — IN AND OUT

| In Scope (this project) | Out of Scope (future work) |
| --- | --- |
| - Patient registration and login - Doctor search and availability - Appointment booking and cancellation - Admin management of doctors and appointments | - Online doctor consultation - AI-based disease diagnosis - Ambulance tracking - Online medicine delivery |

## TECH STACK

Frontend: HTML+CSS+ JavaScript · Backend: Node.js + Express · Database: MySQL · Deployment Tools: VS Code+ Git/Github · Authentication: Secure Login

## TEAM ROLES & OWNERSHIP

| Member | Role | Owns |
| --- | --- | --- |
| J. Lirisha | Backend Developer | Backend architecture, APIs & database |
| T. Bhanu Vara Prasad | Frontend Developer | Patient Ui, doctor UI & responsive design |
| M. Abhinav | Database Handling | Database design, authentication &appointment management |
| J. Chandra Shekar Reddy | Testing, Integration, Documentation | Testing, debugging, documentation & final integration |

## MILESTONES & TIMELINE

| Week | Milestone | Deliverable |
| --- | --- | --- |
| Aug 1 – 7 | Kickoff & requirements sign-off | This document, approved by guide |
| By Aug 18 | Bare-bones deploy live | Skeleton app reachable via public URL |
| Sep 12 – 18 | Mid-project review | Live partial demo — ordering flow end-to-end |
| Sep 28 – Oct 4 | Pre-final review | Fl dry-run + rubric self-assessment |
| Oct 26 – 28 | Final viva | Live demo, individual Q&A, rubric scoring |

## SUCCESS CRITERIA

  - Patients can easily register, login and book appointments.

  - Doctors can manage their availability and appointments.

  - Admin can manage doctors, patients, and bookings.

  - The system provides a user-friendly interface allow users to access all features easily and efficiently

## RELATED WORK REVIEWED

One article/paper on hospital appointment booking systems will be reviewed before the backend design of Med Connect the existing approach will be compared with Med Connect during the mid-project review.

| Student Team Signatures | Guide Approval Signature & Date |
| --- | --- |